AI SALES OUTBOUND CRM

Product Research, Architecture & 1–2 Month Build Blueprint

A research-backed concept for an AI-native B2B sales operating system

Core product thesis Import a lead CSV → clean/enrich/score the leads → generate grounded personalized outreach → send through connected business mailboxes → capture replies in real time → classify intent → stop or branch sequences → book meetings → manage opportunities → close deals → learn from outcomes.

| Dimension | Target |
| --- | --- |
| Primary customer | B2B companies, agencies, startups, sales teams |
| Core user | Founder, SDR/BDR, sales manager, revenue operator |
| Initial channel | Email-first outbound; calendar + CRM workflow |
| Differentiator | AI-driven lead-to-revenue automation with human approval controls |
| Build horizon | 8 weeks for production-oriented MVP; 12 weeks for expanded v1 |
| Team | 10 people, parallelized by product/domain |

Prepared: September 2026

# 1. Executive Summary

The proposed system should be designed as an AI-native sales engagement and CRM platform rather than as a traditional contact database. Existing products increasingly combine CRM records, sequences, unified inboxes, AI personalization, workflow automation, pipeline management, and analytics. HubSpot documents sequences that send timed personalized emails and can unenroll contacts after replies or meetings; Apollo combines multichannel sequences and AI-assisted sequence creation; Instantly combines outbound, unified inbox, AI personalization, and opportunity stages; Smartlead emphasizes unified reply handling, intent tagging, assignment, and workflow triggers. [1–5]

## What the product should do

Accept CSV/XLSX lead imports with mapping, deduplication, validation, suppression checks, and enrichment.

Understand each lead and account: role, company, industry, website signals, ICP fit, likely pain points, and available personalization evidence.

Generate outreach using approved campaign instructions, product knowledge, lead data, and evidence-backed personalization.

Run multi-step sequences with delays, business-hour rules, branching, A/B tests, automatic stop conditions, and human tasks.

Connect Gmail/Google Workspace and Microsoft 365 mailboxes so outbound and inbound email live inside the CRM.

Detect replies and reconstruct threaded conversations. Gmail exposes thread/message IDs and supports push notifications; Microsoft Graph supports change notifications for Outlook messages. [6–9]

Classify replies into operational states such as interested, meeting request, objection, not now, not interested, out of office, unsubscribe, wrong person, and bounce.

Move opportunities through a configurable pipeline and automatically create tasks, reminders, meetings, follow-ups, and internal notifications.

Provide analytics from lead → send → delivery → reply → positive intent → meeting → opportunity → revenue.

Important product decision Do not promise 'fully autonomous sales' in the first release. Build an automation engine with explicit guardrails and approval gates. AI can recommend and execute routine actions, while high-impact actions—such as sending a sensitive reply, changing deal stages, or making commercial commitments—can require human approval.

# 2. Market Landscape: What Modern Sales Platforms Already Do

| Platform/category | Documented capability | Lesson for our product |
| --- | --- | --- |
| HubSpot | Sequences, workflows, timed emails, tasks, meeting-based unenrollment, CRM automation [1,2] | CRM + workflow engine must be first-class, not an afterthought. |
| Salesforce Sales Engagement | Connected email/phone/tasks, sales cadences, AI insights and recommendations [10] | Represent every seller activity as a unified activity stream. |
| Apollo | Multichannel sequences, calls, LinkedIn tasks, AI sequence creation, enrichment and deliverability guidance [3,11] | Use sequences as reusable playbooks, not one-off campaigns. |
| Instantly | Cold email, unified inbox, opportunity stages, AI personalization, multi-channel workflows [4,5] | Email-first CRM can be compelling if inbox + pipeline are tightly integrated. |
| Smartlead | Unified inbox, intent tagging, assignments, automated follow-ups, AI reply manager, CRM sync [12,13] | Reply triage and handoff can be a core product surface. |
| Clay | Lead/account sourcing, enrichment, intent signals, scoring, AI messaging [14] | Enrichment + signals materially improve outbound quality. |
| Gong / revenue intelligence | Conversation and activity analysis, next-best-action concepts, revenue visibility [15] | Long-term opportunity: learn from calls, objections, and closed deals. |

## Market gap to target

The opportunity is not to clone one incumbent feature-for-feature. The product can instead focus on a narrow promise: 'turn a raw lead file into a managed sales pipeline with minimal manual operations.' The workflow should feel like one system: data ingestion, research, message generation, delivery, reply intelligence, scheduling, pipeline, and learning.

## Competitive boundary

Do not attempt to build a massive lead database in the first 8 weeks.

Do not build a full telephony stack initially.

Do not depend on LinkedIn automation that may create platform-policy risk.

Do build excellent email, inbox, workflow, AI classification, pipeline, and analytics foundations.

# 3. Product Definition

## Proposed product category

AI-native Sales Engagement CRM / Outbound Revenue Operating System.

## One-line value proposition

Upload your leads, define who you sell to and what you sell, and the platform researches, personalizes, sequences, monitors, classifies, routes, and tracks the resulting sales conversations.

## Core loop

| Stage | Input | Automation | Human role | Output |
| --- | --- | --- | --- | --- |
| 1. Import | CSV/XLSX | Map, validate, dedupe | Resolve ambiguous columns | Clean lead records |
| 2. Enrich | Lead/company fields | Research + enrichment | Approve source strategy | Context-rich records |
| 3. Score | ICP + evidence | Fit/intent scoring | Adjust rules | Priority tiers |
| 4. Generate | Campaign brief + lead context | Email generation + QA | Approve templates/sample | Sequence-ready copy |
| 5. Send | Connected mailbox | Scheduling + throttling | Monitor | Outbound events |
| 6. Detect | Mailbox events | Threading + parsing | Review edge cases | Conversation |
| 7. Understand | Reply text | Intent/entity classification | Correct if needed | Lead state |
| 8. Act | Intent + rules | Stop/branch/task/book | Handle meaningful conversations | Next action |
| 9. Pipeline | Opportunity signals | Stage/task automation | Negotiate/close | Deal record |
| 10. Learn | Outcomes | Analytics + experiments | Tune ICP/copy | Improved playbooks |

## North-star user experience

A user should be able to create a campaign without learning a complicated CRM: upload leads, map fields, select a campaign objective, connect a mailbox, review generated messaging, launch, and then work primarily from a prioritized inbox and pipeline.

# 4. Target Customers and Personas

| Persona | Problem | What they need | Key screens |
| --- | --- | --- | --- |
| Founder / SMB owner | No dedicated SDR operations | Fast outbound + visibility | Dashboard, Campaigns, Inbox, Pipeline |
| SDR/BDR | Manual prospect research + follow-up | Prioritized tasks and reply context | Today, Lead, Inbox, Sequence |
| Sales manager | Can't see why pipeline changes | Team analytics + activity visibility | Dashboard, Analytics, Team |
| Agency | Many clients/mailboxes/campaigns | Multi-tenant workspaces and permissions | Clients, Workspaces, Campaigns |
| RevOps | Data fragmentation | Rules, integrations, clean records | Data, Automations, Integrations |

## Ideal first ICP

B2B services, software, agencies, IT services, recruiting, consulting, cybersecurity, marketing, and other businesses where outbound email can initiate a sales conversation.

Teams of roughly 2–50 outbound sellers are a practical early segment.

Customers with their own lead lists are preferable for the first release because building a proprietary lead database is a separate data business.

## Buying triggers

Existing SDRs spend significant time researching and following up.

Leads are currently managed in spreadsheets + Gmail/Outlook + a CRM.

Management wants campaign-level attribution and visibility.

The business already has a defined ICP and sales offer.

# 5. End-to-End User Workflow

## A. Workspace setup

Create organization/workspace and invite users.

Configure company profile, products/services, ICP, tone, prohibited claims, and approved proof points.

Connect Google Workspace and/or Microsoft 365 mailbox.

Connect calendar.

Configure sending domains, authentication checks, sending limits, unsubscribe/suppression settings.

## B. Lead import

Upload CSV/XLSX.

Detect columns automatically: first name, last name, email, company, title, website, phone, LinkedIn URL, industry, location, etc.

Show a mapping preview and validation errors.

Deduplicate against workspace contacts and suppression lists.

Optionally enrich missing company/person fields.

## C. Campaign creation

Select target segment and campaign objective.

Define value proposition and CTA.

Choose sequence length and sending window.

Generate draft sequence and personalization fields.

Run AI QA: unsupported claims, missing variables, excessive length, risky wording, and compliance checks.

Require approval before first launch.

## D. Execution

Scheduler selects eligible leads and a connected mailbox.

Send through the mailbox provider/API.

Record immutable event: sent, provider ID, thread ID, campaign, step, timestamp.

Apply stop conditions and wait rules.

## E. Reply → pipeline

Receive webhook/push notification.

Fetch the message/thread.

Match sender to contact and campaign.

Classify intent and extract entities such as meeting request, timing, objection, product interest, and unsubscribe.

Stop or branch sequence.

Create/update opportunity and task when configured.

Notify or assign the appropriate salesperson.

# 6. Lead Data Model

## Core entities

| Entity | Purpose | Important fields |
| --- | --- | --- |
| Organization | Tenant boundary | id, name, plan, settings, compliance |
| User | Person using product | role, permissions, timezone |
| Account | Company/prospect organization | domain, industry, size, signals, fit score |
| Contact | Individual lead | name, email, title, source, consent/legal basis metadata |
| Lead | Sales prospect state | status, score, owner, campaign, lifecycle |
| Campaign | Outbound initiative | objective, ICP, sequence, mailbox pool, status |
| Sequence | Ordered sales playbook | steps, delays, branches, stop conditions |
| SequenceStep | One action | type, template, delay, conditions |
| Mailbox | Connected sender | provider, address, status, limits, health |
| Message | Email event | provider ID, thread ID, headers, body, direction |
| Conversation | Normalized thread | participants, intent, last activity, status |
| Opportunity | Potential revenue | stage, value, probability field, owner, close date |
| Activity | Timeline event | type, timestamp, actor, metadata |
| Task | Human action | owner, due date, priority, status |
| Meeting | Scheduled event | calendar ID, attendees, start/end, outcome |
| Suppression | Do-not-contact state | email/domain/reason/source/timestamp |
| AIResult | Model output | task, model, prompt version, result, confidence, review |

## Relationship sketch

Organization → Users, Accounts, Contacts, Campaigns, Mailboxes, Opportunities. Account → Contacts and Opportunities. Campaign → Leads and Sequence. Lead → Contact + Campaign enrollment. Contact → Conversations → Messages. Opportunity → Activities, Tasks, Meetings.

Design principle Keep raw provider identifiers and normalized internal identifiers separately. A Gmail thread ID or Microsoft message ID is an integration identifier, not your primary business key.

# 7. AI Layer: What Should Actually Be Automated

| AI function | Input | Output | Autonomy level |
| --- | --- | --- | --- |
| Lead normalization | CSV row | Standardized fields | High |
| Company summarization | Website/company data | Short factual summary | High, with source |
| ICP fit scoring | Lead + ICP rules | Score + reasons | High |
| Personalization | Lead/account evidence | Personalization snippets | Medium; QA required |
| Email generation | Offer + lead context + style | Draft sequence | Medium |
| Reply classification | Thread text | Intent + confidence | High for routing; human for edge cases |
| Reply drafting | Thread + product knowledge | Suggested response | Medium; approval default |
| Next-best-action | Pipeline + conversation | Recommended task/action | Medium |
| Call/meeting summary | Transcript/notes | Summary + action items | High |
| Deal risk analysis | Activities + thread + stage | Risk signals | Assistive |
| Campaign optimization | Historical outcomes | Test suggestions | Assistive |

## Recommended AI architecture

Use a deterministic rules layer before the LLM. Example: unsubscribe keywords should trigger suppression even if the LLM is uncertain.

Use structured JSON outputs for classification and extraction.

Store model, prompt version, input references, output, confidence, and reviewer correction for auditability.

Ground personalization in retrieved evidence. Do not allow the model to invent customer facts.

Use smaller/cheaper models for classification and routing; reserve stronger models for research and high-value generation.

## Reply intent taxonomy

INTERESTED, MEETING_REQUEST, PRICING_REQUEST, QUESTION, OBJECTION, NOT_NOW, NOT_INTERESTED, REFERRAL, WRONG_PERSON, OUT_OF_OFFICE, UNSUBSCRIBE, BOUNCE, AUTO_REPLY, SPAM, UNKNOWN.

## Why confidence matters

A model can be 95% confident that a message is an out-of-office response but only 55% confident that a nuanced objection is actually a buying signal. The system should route low-confidence messages to a human instead of pretending certainty.

# 8. Email Threading and Real-Time Reply Architecture

## Gmail

Gmail exposes a Thread resource containing messages in a conversation and a Message resource with an immutable message ID and threadId. Gmail also supports push notifications through Cloud Pub/Sub; the watch must be renewed at least every seven days. For replies, Google documents matching subject plus RFC-style References and In-Reply-To headers to keep messages in a thread. [6–9,16]

## Microsoft 365 / Outlook

Microsoft Graph supports subscriptions for message resources and sends change notifications to a webhook. The API supports subscriptions to inbox messages and requires appropriate mail read permissions. [17–19]

## Recommended architecture

Mailbox Provider → Webhook/PubSub → Event Ingestion → Message Fetcher → Thread Resolver → Contact Matcher → Conversation Updater → AI Classifier → Workflow Engine → CRM/UI.

| Component | Responsibility |
| --- | --- |
| Webhook receiver | Authenticate provider callback and enqueue event quickly |
| Event queue | Durable processing; retries; dead-letter queue |
| Provider adapter | Gmail/Graph-specific API calls |
| Message normalizer | Convert provider payload into internal schema |
| Thread resolver | Associate reply with internal conversation |
| Contact matcher | Match sender/domain to CRM records |
| AI classifier | Intent, urgency, meeting request, objection |
| Workflow engine | Stop/branch/assign/create opportunity |
| Notification service | In-app/email/Slack alerts |

Critical implementation detail Never process provider webhooks as the entire business operation synchronously. A webhook should acknowledge quickly, enqueue an idempotent event, and let workers perform fetching, AI processing, and workflow actions.

# 9. Campaign and Sequence Engine

## Sequence model

| Step type | Examples | Stop conditions |
| --- | --- | --- |
| Email | Initial outreach, follow-up, value-add | Reply, unsubscribe, bounce, meeting |
| Wait | 2 days, business hours | Campaign paused |
| Condition | If positive intent → route | State change |
| Task | Call prospect, review account | Task completed |
| Internal notification | Alert owner | Resolved |
| Webhook | Send event to external app | Workflow disabled |
| Calendar | Send booking link / create task | Meeting booked |

## State machine

NEW → ENROLLED → ACTIVE → REPLIED → QUALIFIED → MEETING_BOOKED → OPPORTUNITY → WON / LOST. Side states: PAUSED, UNSUBSCRIBED, BOUNCED, OOO, INVALID, DO_NOT_CONTACT.

## Automation rules

If reply arrives, pause all future automated messages for that lead.

If unsubscribe intent is detected, suppress the email address and optionally the domain according to customer policy.

If meeting is booked, stop prospecting sequence and create/update opportunity.

If OOO includes a return date, schedule a re-entry task after the date rather than immediately resuming.

If bounce occurs, mark the address invalid and prevent repeated sends.

If positive intent is detected but no meeting is booked, create a high-priority task.

## A/B testing

Test one variable at a time when possible: subject, opening line, CTA, offer framing, or sequence timing. Attribute outcomes beyond opens—reply, positive reply, meeting, opportunity, and revenue are more meaningful downstream signals.

# 10. Inbox and Conversation Workspace

## Unified inbox

A unified inbox is a major product surface because modern cold-email tools increasingly centralize replies across multiple campaigns/mailboxes. Smartlead describes filtering by sender, campaign, reply type and time, with assignment, notes, and automated categorization; Instantly similarly describes a master inbox for email, calls, SMS and tasks. [4,12]

## Inbox layout

| Area | Contents |
| --- | --- |
| Left rail | Inbox views: All, Unassigned, Hot, Needs Reply, Waiting, OOO, Unsubscribe |
| Conversation list | Lead name, company, intent, last message, age, owner, campaign |
| Conversation pane | Full chronological thread with sender/recipient labels |
| Context panel | Account, lead fields, score, campaign, previous activity |
| Action bar | Reply, AI draft, assign, task, meeting, stage, pause, suppress |

## AI assistance

Summarize the thread in 2–4 bullets.

Identify what the prospect asked for.

Show detected objections and evidence from the message.

Suggest a response using approved product facts.

Suggest the next action.

Show why the AI classified the message as positive/negative/other.

Human-in-the-loop default The AI should draft; the seller decides. Automatic replies can be enabled for narrowly defined low-risk categories only after the customer explicitly turns them on.

# 11. Pipeline and CRM

## Suggested default stages

| Stage | Meaning | Automation |
| --- | --- | --- |
| New | Imported/unworked | Assign owner / enrichment |
| Contacted | Outbound started | Sequence tracking |
| Engaged | Two-way conversation | Pause sequence |
| Qualified | Meets basic criteria | Create opportunity |
| Meeting Scheduled | Calendar event exists | Reminder + preparation |
| Meeting Completed | Meeting occurred | Create follow-up task |
| Proposal / Evaluation | Commercial discussion | Task cadence + document tracking |
| Negotiation | Terms being discussed | Manager notification if threshold exceeded |
| Won | Customer acquired | Stop outbound + handoff |
| Lost | Opportunity closed without sale | Reason + optional re-engagement date |

## Opportunity record

Account, contacts, owner, stage, source campaign, amount, currency, expected close date.

Latest positive signal, objections, meeting history, next task, and last activity.

Stage history with timestamps so managers can measure conversion and velocity.

## Automated stage movement

Use evidence-based triggers, not arbitrary AI guesses. For example, 'meeting booked' is deterministic; 'qualified' may require explicit rule criteria such as role + company size + confirmed need. AI can recommend qualification but should not silently create revenue truth.

# 12. Lead Intelligence and Enrichment

## Import-time intelligence

Normalize company domain.

Identify company name and industry from available data.

Extract job title seniority.

Check email syntax and deliverability using an external verifier or provider where permitted.

Detect duplicates across email, domain + name, and customer-defined keys.

## Optional enrichment layer

For v1, build an enrichment-provider abstraction instead of your own global database. This lets the customer connect or purchase enrichment from a provider later. The abstraction can expose: company firmographics, employee count, technologies, funding/events, role data, social URLs, and intent signals.

## Evidence-backed personalization

| Bad approach | Better approach |
| --- | --- |
| Invent a recent company achievement | Use a verified source and store the source reference |
| Assume the prospect's pain | Phrase as a hypothesis or use ICP-level pain |
| Generate unique facts for every lead without QA | Generate only from available evidence |
| Use hidden scraping everywhere | Use documented APIs/providers and respect terms |

## Lead score

A useful score can be a transparent weighted model: ICP fit + role fit + company fit + data quality + intent signal + engagement. AI can explain the score, but the underlying features should remain inspectable.

# 13. Email Sending, Deliverability and Compliance

## Deliverability is a product feature

A CRM that can generate excellent copy but damages the customer's sender reputation is not a successful product. Gmail's sender guidance for high-volume senders includes SPF, DKIM, DMARC, valid DNS, TLS, spam-rate expectations, and one-click unsubscribe for marketing/subscribed messages. Google also states that enforcement on non-compliant traffic has been increasing. [20,21]

## Sending architecture

Customer connects their own Google Workspace or Microsoft 365 mailbox via OAuth where supported.

Store tokens encrypted and separately from business data.

Use per-mailbox rate limits and campaign schedules.

Track bounces, complaints, unsubscribes, and provider errors.

Implement domain/mailbox health indicators.

Avoid a single shared sending identity for all customers.

## Compliance must be configurable

Rules vary by jurisdiction and recipient type. The UK's ICO notes different treatment for corporate subscribers versus individuals/sole traders under PECR, while personal data used for B2B marketing can still trigger data-protection obligations. The US CAN-SPAM framework includes accurate header information, non-deceptive subject lines, sender identification, a valid physical postal address, and an opt-out mechanism. [22–25]

## Product controls

Suppression list at workspace level.

Global unsubscribe handling.

Domain-level suppression option.

Per-campaign compliance checklist.

Required sender identity and postal-address fields.

Audit log for consent/legal-basis metadata where relevant.

Country/recipient-type policy settings.

Do not market 'spam-proof' or 'guaranteed inboxing'. Deliverability is probabilistic and depends on sender reputation, recipient behavior, content, infrastructure, authentication, and provider policies. The product should improve hygiene and control—not promise a particular inbox placement rate.

# 14. Security, Privacy and Multi-Tenancy

## Security baseline

| Area | Requirement |
| --- | --- |
| Tenant isolation | Every business record scoped by organization_id; enforce at service/data layer |
| Authentication | OAuth for mailbox providers; secure session/token management |
| Authorization | RBAC: owner, admin, manager, sales rep, analyst |
| Secrets | Encrypt OAuth tokens and integration secrets at rest |
| Audit | Record login, integration, export, deletion, permission and major automation events |
| Data retention | Customer-configurable retention where feasible |
| Deletion | Delete/anonymize contact and message data according to customer/legal requirements |
| Webhooks | Signature/validation where provider supports it; idempotency keys |
| AI privacy | Avoid sending unnecessary fields to model providers; document subprocessors |
| Backups | Encrypted backups + tested restore procedure |

## Multi-tenant architecture

Use a shared application with logical tenant isolation for MVP. Every database query must be tenant-scoped. For high-value enterprise customers, the architecture should leave room for stronger isolation later.

## OAuth token lifecycle

Encrypt refresh tokens.

Track provider account ID and granted scopes.

Detect expired/revoked authorization.

Provide reconnect flow.

Never expose raw tokens to frontend.

## Auditability

Every automated state transition should be explainable: who/what triggered it, which rule/model version ran, what evidence was used, what action occurred, and whether a human approved it.

# 15. Recommended Technical Architecture

## Stack recommendation

| Layer | Recommendation | Reason |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript + Tailwind | Fast team development and strong component ecosystem |
| Backend API | Node.js + TypeScript + NestJS or modular Express | Matches JS/TS team; modular services |
| Primary DB | PostgreSQL | Strong relational modeling, transactions, reporting, JSONB |
| Cache | Redis | Rate limits, short-lived state, queues, caching |
| Queue | BullMQ/Redis initially; managed queue later | Scheduled jobs, retries, AI tasks |
| Object storage | S3-compatible storage | Exports, attachments, imports |
| Search | Postgres FTS initially; OpenSearch later | Avoid premature infrastructure |
| AI | Provider abstraction + structured outputs | Swap models and control cost |
| Email | Gmail API + Microsoft Graph adapters | Customer-owned mailboxes and real-time events |
| Calendar | Google Calendar + Microsoft Graph adapters | Meeting scheduling |
| Observability | OpenTelemetry + centralized logs + error tracking | Debug asynchronous workflows |
| Deployment | Vercel frontend + managed cloud backend | Fast deployment; scale workers separately |

## Logical architecture

Browser → API Gateway → Auth/RBAC → CRM Services → PostgreSQL. Campaign Scheduler → Queue → Send Workers → Gmail/Graph. Provider Webhooks → Event Receiver → Queue → Message Processor → AI Classifier → Workflow Engine → CRM. AI Orchestrator → Model Provider(s) + Retrieval/Knowledge Store. Analytics workers → event tables → reporting views.

## Why PostgreSQL

A sales CRM is relational: accounts have contacts, contacts have conversations, conversations have messages, campaigns enroll leads, opportunities have stages, and activities reference multiple entities. PostgreSQL also gives useful transactions and flexible JSONB without abandoning relational integrity.

# 16. Backend Services / Modules

| Module | Responsibilities | Priority |
| --- | --- | --- |
| Auth & RBAC | Users, organizations, roles, sessions | P0 |
| Lead Service | Import, validation, dedupe, lifecycle | P0 |
| Account Service | Company records, domain, enrichment fields | P0 |
| Campaign Service | Campaigns, enrollment, status | P0 |
| Sequence Engine | Steps, waits, branching, stop conditions | P0 |
| Mailbox Service | OAuth, provider accounts, send routing | P0 |
| Message Service | Outbound/inbound normalized messages | P0 |
| Conversation Service | Thread mapping, summaries, state | P0 |
| AI Service | Generation, classification, extraction | P0 |
| Workflow Engine | Rules → actions | P0 |
| Pipeline Service | Deals, stages, owners, history | P0 |
| Task/Activity Service | Timeline + human work | P0 |
| Calendar Service | Availability + meeting events | P1 |
| Analytics Service | Funnel + campaign metrics | P0 |
| Notification Service | In-app/email/Slack notifications | P1 |
| Integration Service | Webhooks, API keys, external connectors | P1 |
| Billing | Plans, quotas, invoices | P1 |

## Event-driven events

LeadImported, LeadEnriched, LeadEnrolled, EmailScheduled, EmailSent, EmailBounced, MessageReceived, ConversationClassified, ReplyReceived, SequencePaused, MeetingBooked, OpportunityCreated, OpportunityStageChanged, OpportunityWon, OpportunityLost, Unsubscribed.

## Idempotency

Every external event should have an event/provider ID and processing status. If the same webhook arrives twice, the second delivery should be a no-op. This is essential for reliable email and calendar integrations.

# 17. Frontend / UX Information Architecture

| Navigation | Primary pages |
| --- | --- |
| Home | Revenue dashboard, tasks, alerts |
| Leads | All leads, segments, import, bulk actions |
| Accounts | Company directory + account views |
| Campaigns | Campaign list, builder, sequence editor |
| Inbox | Unified conversations + AI triage |
| Pipeline | Kanban + table + opportunity detail |
| Calendar | Meetings + scheduling settings |
| Analytics | Campaign, funnel, team, deliverability |
| Automations | Rule builder + execution history |
| Integrations | Gmail, Microsoft, calendar, Slack, enrichment |
| Settings | Workspace, users, roles, AI, compliance, billing |

## Three screens that must feel exceptional

### 1. Campaign Builder

Wizard: audience → offer → sequence → AI personalization → sending → review → launch. Show sample generated emails for multiple lead types before launch.

### 2. Unified Inbox

Prioritize by intent and SLA. A seller should understand the lead and reply without leaving the conversation.

### 3. Lead/Opportunity 360

One timeline: import → enrichment → every email → reply classification → tasks → meeting → stage changes → notes → outcome.

# 18. Analytics and Revenue Intelligence

## Core metrics

| Layer | Metrics |
| --- | --- |
| Data quality | Valid emails, duplicates, missing fields, enrichment coverage |
| Deliverability | Sent, delivered, bounced, complaints, unsubscribed |
| Engagement | Replies, positive replies, response time |
| Meetings | Booked, completed, no-show, meeting rate |
| Pipeline | Qualified, opportunities, stage conversion, velocity |
| Revenue | Won value, win rate, source/campaign attribution |
| Operations | Tasks overdue, response SLA, mailbox health |
| AI | Classification confidence, human corrections, generation acceptance |

## Avoid vanity metrics

Open rates are increasingly noisy because of privacy and automated scanning behavior. Treat them as a secondary diagnostic rather than the main success measure. Optimize toward positive replies, qualified meetings, opportunities, and revenue.

## Attribution model

Store first-touch campaign, most-recent-touch campaign, and activity-level attribution. Do not force a single attribution model in the database. Let customers choose reporting logic.

# 19. Automation Rules: A Practical Library

| Trigger | Condition | Action |
| --- | --- | --- |
| Lead imported | Email valid + ICP fit > threshold | Enroll in campaign |
| Lead imported | Duplicate/suppressed | Do not enroll |
| Email sent | Provider accepted | Schedule next eligible step |
| Bounce | Hard bounce | Mark invalid + stop sequence |
| Reply | Unsubscribe | Suppress + stop sequence + audit |
| Reply | Interested confidence high | Stop sequence + create high-priority task |
| Reply | Meeting request | Stop sequence + open calendar action |
| Reply | Question | Pause + assign to owner |
| Reply | OOO with return date | Pause until return window |
| Meeting booked | Any active prospecting sequence | Stop sequence + create opportunity |
| Meeting completed | Outcome = qualified | Move opportunity + create follow-up |
| Opportunity | Stage unchanged for X days | Create reminder |
| Opportunity | Won | Stop outbound + customer handoff |
| Opportunity | Lost + re-engage date | Create future task/campaign enrollment |

## Rule builder

The rule builder should eventually support: WHEN event occurs → IF conditions → THEN actions. Conditions should include lead/account properties, campaign, intent, score, stage, time since activity, and message classification. Actions should include update field, assign, pause, resume, create task, send approved email, notify, webhook, and create opportunity.

# 20. AI Knowledge Base and Grounding

## Customer knowledge

Each workspace should have a controlled knowledge layer containing products, services, pricing rules, case studies, approved claims, FAQs, objection handling, tone, target personas, and prohibited promises.

## Generation pipeline

Retrieve relevant product/ICP material.

Retrieve lead/account evidence.

Construct a structured prompt with constraints.

Generate candidate message.

Run deterministic checks.

Run a second AI critique where useful.

Return message + personalization evidence + warnings.

Require approval according to campaign autonomy level.

## Prompt/version management

| Artifact | Version |
| --- | --- |
| System policy | v1, v2... |
| Campaign instructions | campaign revision |
| Sequence template | template revision |
| Model | provider/model identifier |
| Classifier taxonomy | taxonomy version |
| Knowledge documents | document/version ID |

## AI evaluation

Classification accuracy against a labeled test set.

Human acceptance/edit rate for generated replies.

Unsupported-claim rate.

Wrong-stop rate: sequence incorrectly stopped.

Missed-positive rate: interested reply not routed.

Latency and cost per lead.

Outcome metrics downstream: meetings and opportunities.

# 21. MVP Scope for an 8-Week Build

## Must ship

| Feature | MVP definition |
| --- | --- |
| Auth/RBAC | Organizations, users, roles |
| CSV import | Mapping, validation, dedupe, preview |
| Lead CRM | Search, filters, bulk actions |
| Campaigns | Campaign creation + enrollment |
| Sequence engine | Email + wait + conditions + stop |
| Gmail | OAuth, send, inbound sync/push |
| Microsoft 365 | OAuth, send, inbound sync/push |
| Unified inbox | Threaded conversations, assignment |
| AI classification | Intent taxonomy + confidence |
| AI generation | Initial email + follow-ups + reply drafts |
| Pipeline | Stages, opportunities, owners |
| Calendar | Google/Microsoft basic event integration |
| Analytics | Funnel + campaign metrics |
| Suppression | Unsubscribe + bounce + manual suppression |
| Audit logs | Automation and integration events |

## Explicitly defer

Own proprietary B2B lead database.

Full dialer/telephony.

Complex LinkedIn automation.

Native mobile app.

Advanced revenue forecasting.

Enterprise SSO/SAML unless a pilot requires it.

Dozens of enrichment providers.

Fully autonomous negotiation or autonomous commercial commitments.

# 22. 10-Person Team Allocation

| Person(s) | Ownership | 8-week deliverable |
| --- | --- | --- |
| 1 Tech Lead | Architecture, standards, integration review | Production architecture + code quality |
| 2 Backend Engineer | CRM/data/REST APIs | Core CRM services |
| 3 Backend Engineer | Sequence/workflow/queues | Automation engine |
| 4 Integration Engineer | Gmail/Microsoft/calendar | Mailbox + calendar adapters |
| 5 AI Engineer | LLM orchestration/classification | AI service + evaluation |
| 6 Frontend Engineer | CRM/leads/pipeline | Core CRM UI |
| 7 Frontend Engineer | Campaign/inbox | Campaign builder + inbox |
| 8 QA/Automation | Test strategy + E2E | Regression suite + load tests |
| 9 DevOps/Security | CI/CD, monitoring, secrets | Deployments + observability |
| 10 Product/UX | Research, flows, design, acceptance | Specs + UX + pilot feedback |

## Working rhythm

Daily 15-minute engineering sync.

Weekly product demo against real workflows.

Every feature must have acceptance criteria and an automated test where practical.

Maintain a shared staging environment with seeded fake leads and test mailboxes.

Use feature flags for risky automation.

## Suggested Git structure

main → staging → feature branches. Protect main. Use pull requests, mandatory review, automated tests, linting, type checks, and migration checks.

# 23. Eight-Week Execution Roadmap

| Week | Product | Engineering | Validation |
| --- | --- | --- | --- |
| 1 | PRD, UX flows, schema | Repo, CI/CD, auth, DB | Define test scenarios |
| 2 | Lead import + campaign UX | CRM APIs + import worker | CSV edge cases |
| 3 | Sequence builder | Queue + scheduler + rules | Timing/state tests |
| 4 | Mailbox/inbox UX | Gmail + Graph adapters | Send/receive/thread tests |
| 5 | AI layer | Classification + generation + knowledge | Labeled reply dataset |
| 6 | Pipeline + calendar | Opportunity/task/calendar services | End-to-end sales flow |
| 7 | Analytics + hardening | Observability, security, load testing | Pilot with controlled accounts |
| 8 | Polish + deployment | Bug fixes, docs, billing/limits | Pilot acceptance + launch checklist |

## Week-8 demo scenario

Upload 500 test leads.

Map fields and dedupe.

Generate campaign from ICP + offer.

Review five generated examples.

Launch with a connected test mailbox.

Receive simulated replies.

See threads automatically appear.

AI classifies replies.

Interested replies become tasks/opportunities.

Book a calendar meeting.

Dashboard shows funnel metrics.

Definition of done A new user should be able to complete the entire flow without developer intervention and without manually copying email threads into the CRM.

# 24. Testing Strategy and Failure Modes

## Functional tests

CSV parsing: malformed rows, duplicate emails, Unicode names, missing fields.

Sequence timing: timezone, weekends, paused campaigns, daylight-saving edge cases.

Email: reply threading, attachments, HTML/text bodies, provider errors.

Workflow: duplicate events, retry behavior, conflicting rules.

AI: every taxonomy category, ambiguous messages, multilingual replies.

Pipeline: stage history and automated transitions.

## Failure modes to design for

| Failure | Impact | Mitigation |
| --- | --- | --- |
| Duplicate webhook | Duplicate actions | Idempotency keys + event table |
| OAuth revoked | Sending stops | Health status + reconnect UX |
| Provider rate limit | Delayed sends | Backoff + queue |
| LLM timeout | Workflow blocked | Retry + fallback classification |
| Wrong AI classification | Bad automation | Confidence threshold + human review |
| Bad CSV | Dirty CRM | Preview + validation + rollback |
| Email bounce spike | Sender reputation risk | Pause campaign + alert |
| Tenant leakage | Critical security incident | Tenant-scoped authorization + tests |
| Calendar conflict | Bad meeting experience | Availability check + confirmation |

## Load testing

Test at least: 10k lead import, 1k scheduled sends, 1k inbound events, bursty webhook delivery, concurrent inbox users, and queue retries. The target is not merely throughput; it is predictable behavior under partial failure.

# 25. Pricing and Packaging Hypothesis

## Potential commercial model

| Tier | Target | Possible packaging logic |
| --- | --- | --- |
| Starter | Small founder/SDR team | Limited active leads/campaigns + AI credits |
| Growth | Growing sales team | More mailboxes, automation, analytics, team features |
| Agency | Agencies managing clients | Multiple workspaces, client reporting, white-label options |
| Business | Larger sales teams | Advanced permissions, audit logs, priority support |
| Enterprise | Security/compliance-heavy | SSO, advanced retention, dedicated infrastructure options |

## Metering candidates

Active contacts / month.

AI enrichment or generation credits.

Connected mailboxes.

Active campaigns.

Seats.

Conversation/AI processing volume.

## Commercial principle

Avoid making the customer pay primarily for 'emails sent' if your value proposition is revenue workflow. A hybrid model—base platform + seats + usage/AI—can align cost with product value while still controlling infrastructure costs.

## Pilot strategy

For early validation, sell a controlled pilot to a small number of B2B customers. Measure time saved, positive replies, qualified meetings, and CRM adoption rather than promising a specific sales uplift.

# 26. Product KPIs and Launch Gates

## North-star operational metric

Qualified pipeline created per 1,000 eligible leads, measured alongside the time required from upload to active campaign.

## Launch dashboard

| Metric | Why it matters |
| --- | --- |
| Lead activation time | Measures how quickly users get value |
| Valid-email rate | Data quality |
| Bounce rate | Deliverability health |
| Positive reply rate | Message/targeting quality |
| Positive reply → meeting | Sales process quality |
| Meeting → opportunity | Qualification quality |
| Opportunity → won | Downstream sales outcome |
| Median response time | Operational responsiveness |
| AI correction rate | AI reliability |
| Automation error rate | Workflow reliability |
| Weekly active sales users | Product adoption |
| Campaign retention | Whether users repeat the workflow |

## Launch gates

No critical cross-tenant security findings.

Reliable OAuth reconnect flows.

Idempotent inbound event processing.

Suppression/unsubscribe behavior tested.

Threading verified for Gmail and Microsoft test accounts.

AI classification benchmark established.

Campaign pause/kill switch available.

Audit trail available for automated actions.

# 27. Differentiation Opportunities for v2

## 1. Sales Copilot

A persistent assistant that can answer: 'Which leads need attention today?', 'Why is this opportunity stalled?', 'Summarize this account', and 'Draft the next reply.'

## 2. Signal-based outbound

Detect customer-defined signals—new funding, hiring, product launch, technology change, leadership change, job posting, website change—through compliant data providers.

## 3. Conversation intelligence

Add meeting transcription and analysis later. Gong demonstrates the broader revenue-intelligence direction: analyze customer-facing interactions and recommend next actions. [15]

## 4. Playbook marketplace

Allow agencies/experts to create reusable ICP, sequence, objection-handling, and automation playbooks.

## 5. Closed-loop optimization

Connect campaign → conversation → opportunity → revenue and use those outcomes to identify which segments and messaging patterns correlate with successful pipeline.

## 6. Agency operating system

Client workspaces, white-label dashboards, client approvals, billing, and cross-client campaign templates can create a specialized product line.

# 28. Risks, Constraints and Product Decisions

| Risk | Why it matters | Decision |
| --- | --- | --- |
| Email provider policies | Accounts can be throttled or blocked | Use customer-owned mailboxes; build health/limits |
| Compliance variance | Rules differ by country/person type | Make compliance configurable; obtain legal review |
| AI hallucination | False personalization harms trust | Grounded evidence + QA |
| Over-automation | Bad replies can damage relationships | Approval levels + confidence thresholds |
| Feature sprawl | 10 people can build too many half-features | Protect MVP scope |
| Data-provider dependence | Enrichment vendors change pricing/access | Provider abstraction |
| Scale cost | AI + email processing grows rapidly | Queues, batching, model routing, usage limits |
| CRM complexity | Traditional CRMs become overwhelming | Workflow-first UX |

## Three non-negotiable controls

Global campaign kill switch.

Global suppression list.

Full audit log for automated actions.

## Product philosophy

Automation should be reversible. Every major automated action should have a clear state, reason, and rollback/override path.

# 29. Recommended Final Product Blueprint

## The product in one architecture

The final concept is an AI-native B2B outbound CRM with seven layers:

| Layer | What it does |
| --- | --- |
| 1. Data | CSV import, normalization, enrichment, dedupe, suppression |
| 2. Intelligence | ICP scoring, account research, intent/signal detection |
| 3. Generation | Personalized email and reply drafting grounded in approved knowledge |
| 4. Engagement | Sequences, scheduling, mailboxes, follow-ups |
| 5. Conversation | Unified inbox, threading, classification, assignment |
| 6. Revenue | Pipeline, meetings, tasks, opportunities, attribution |
| 7. Learning | Analytics, experiments, outcome feedback, recommendations |

## The complete customer journey

CSV → Clean → Enrich → Score → Segment → Generate → Review → Launch → Send → Receive → Thread → Classify → Stop/Branch → Reply → Meeting → Opportunity → Follow-up → Won/Lost → Analyze → Improve.

Recommended positioning Do not sell it as 'another CRM'. Sell the workflow: 'From lead file to managed sales conversations and pipeline, in one AI-assisted system.' The CRM is the system of record; the AI and automation engine are what make the product differentiated.

## What the team should build first

1. Lead import + CRM records

2. Campaign/sequence engine

3. Gmail + Microsoft mailbox integration

4. Unified threaded inbox

5. AI reply classification + generation

6. Pipeline + tasks + calendar

7. Analytics + compliance + audit

If those seven areas work end-to-end, the team has a credible product foundation. Everything else should be judged by whether it improves that core loop.

# 30. Research Sources and Notes

The following sources were reviewed for the product research. Product capabilities can change; verify current limits, pricing, API permissions, and legal requirements before implementation or commercialization.

| # | Source | Domain | Use in report |
| --- | --- | --- | --- |
| 1 | HubSpot — Create and edit sequences | knowledge.hubspot.com | Sequences support timed personalized emails, tasks, and unenrollment triggers. |
| 2 | HubSpot — Sales automation | hubspot.com | Workflows can rotate leads, create deals/tasks, and trigger notifications. |
| 3 | Apollo — Sequences overview / create sequence | knowledge.apollo.io | Multichannel sequences and AI-assisted sequence creation. |
| 4 | Instantly — CRM | help.instantly.ai | Unified inbox, opportunity stages, AI personalization, multi-channel CRM. |
| 5 | Instantly — AI sales outreach | instantly.ai | AI insights, personalized outreach, unified inbox and workflows. |
| 6 | Google Gmail API — Threads | developers.google.com | Threads group messages into conversations. |
| 7 | Google Gmail API — Push notifications | developers.google.com | Mailbox change notifications through Cloud Pub/Sub; watch renewal requirement. |
| 8 | Google Gmail API — Send messages | developers.google.com | Sending via messages.send; threading requirements for replies. |
| 9 | Google Gmail API — Messages | developers.google.com | Message resource includes immutable message ID and threadId. |
| 10 | Salesforce — Sales Engagement | salesforce.com | Connected communication, cadences, automation and AI insights. |
| 11 | Apollo — Engage | apollo.io | Email/call/LinkedIn sequences and sales engagement. |
| 12 | Smartlead — Unified Inbox | smartlead.ai | Reply centralization, tagging, assignment and workflow triggers. |
| 13 | Smartlead — API documentation | helpcenter.smartlead.ai | Webhooks, analytics, lead management and unified inbox. |
| 14 | Clay — AI outbound | clay.com | Enrichment, intent signals, lead scoring and AI messaging. |
| 15 | Gong — Revenue Intelligence | gong.io | Conversation/activity analysis and next-best-action concepts. |
| 16 | Gmail API — Manage threads | developers.google.com | Retrieve thread messages and conversation context. |
| 17 | Microsoft Graph — Create subscription | learn.microsoft.com | Subscriptions for Outlook message changes. |
| 18 | Microsoft Graph — Webhooks | learn.microsoft.com | Change notifications delivered to webhook endpoints. |
| 19 | Microsoft Graph — Subscription reference | learn.microsoft.com | Message subscriptions and permission considerations. |
| 20 | Google — Email sender guidelines | support.google.com | Authentication, spam-rate, TLS and unsubscribe requirements for high-volume senders. |
| 21 | Google — Sender guidelines FAQ | support.google.com | Bulk-sender enforcement and compliance guidance. |
| 22 | UK ICO — B2B marketing | ico.org.uk | Corporate vs individual subscribers and data-protection considerations. |
| 23 | UK ICO — Direct marketing plan | ico.org.uk | Consent and electronic-mail marketing rules. |
| 24 | UK ICO — Electronic-mail guidance | ico.org.uk | Detailed PECR guidance and updates. |
| 25 | US FTC — CAN-SPAM compliance | ftc.gov | Commercial email identification, accurate headers, address and opt-out requirements. |

## Implementation note

This report is a product/engineering blueprint, not legal advice. Before launch, have counsel review the jurisdictions, recipient categories, data sources, terms of service, privacy notices, AI processing, email compliance, and customer contracts relevant to the markets you target.